# AIDOS Enterprise Implementation Roadmap

AI Governance + QA Intelligence + Observability Platform
Enterprise Milestones & Execution Blueprint

This roadmap is designed for enterprise-first adoption focused on governance-aware AI, QA intelligence, operational telemetry, observability correlation, and human-governed agentic operations.

# PHASE 0 — FOUNDATION & ENTERPRISE ARCHITECTURE (2–4 Weeks)

Finalize enterprise product scope and positioning

Define governance architecture and operational workflows

Design observability-first architecture

Define AI orchestration architecture

Build design system inspired by Portkey, Datadog, Grafana Cloud, and Linear

Create database schema and deployment architecture

Output: HLD, LLD, API standards, governance model, and event standards

# PHASE 1 — ENTERPRISE CORE PLATFORM (4–6 Weeks)

Build SSO, RBAC, MFA, tenant isolation, and role hierarchy

Create organization onboarding and governance setup

Develop integration hub for GitHub, Jira, Jenkins, Grafana, and Prometheus

Build telemetry ingestion and event normalization pipeline

Implement webhook registration and metadata synchronization

Output: Enterprise-ready platform shell and telemetry foundation

# PHASE 2 — OBSERVABILITY INTELLIGENCE LAYER (5–7 Weeks)

Build telemetry intelligence engine

Collect logs, metrics, traces, deployment events, and AI runtime events

Develop observability correlation engine

Correlate deployments, incidents, telemetry, and regressions

Create operational intelligence dashboard

Track AI observability using LangSmith and Helicone

Output: AI-native observability and operational intelligence platform

# PHASE 3 — DELIVERY GOVERNANCE ENGINE (5–6 Weeks)

Build release governance engine

Create governance workflows and escalation policies

Develop explainability engine for AI decisions

Implement audit and compliance engine

Enable release approval orchestration

Output: Enterprise governance and explainable AI platform

# PHASE 4 — QA INTELLIGENCE ENGINE (5–7 Weeks)

Develop regression intelligence system

Build release readiness scoring engine

Implement test intelligence engine

Create QA operational dashboards

Analyze flaky tests and regression hotspots

Output: AI-powered QA intelligence and release confidence system

# PHASE 5 — AGENTIC ORCHESTRATION LAYER (6–8 Weeks)

Introduce governance-aware AI agents

Build multi-agent orchestration workflows

Implement AI recommendation engine

Create human-governed execution workflows

Integrate LangGraph, Temporal.io, CrewAI, and OpenAI Agents SDK

Output: Agentic operational intelligence layer

# PHASE 6 — ENTERPRISE OPERATIONAL INTELLIGENCE (6–10 Weeks)

Develop predictive operational intelligence

Analyze delivery velocity and governance maturity

Build unified operational intelligence graph

Create executive dashboards for CTO/CIO visibility

Output: Predictive operational intelligence platform

# PHASE 7 — CONTROLLED AUTOMATION (8–12 Weeks)

Enable low-risk AI operational automation

Allow AI ticket creation and workflow summarization

Enable telemetry analysis and recommendations

Keep production changes human-governed

Prepare foundation for semi-autonomous operations

Output: Human-governed AI operational automation

# Core Enterprise Workflow

Telemetry Collection

Deployment Analysis

QA Intelligence Analysis

Regression Risk Analysis

Observability Correlation

AI Risk Recommendation

Governance Approval Workflow

Human Decision

Controlled Release

# Core Enterprise Modules

Authentication & RBAC

Integration Hub

Observability Intelligence Layer

Release Governance Engine

QA Intelligence Engine

Human Approval Center

Operational Dashboards

Audit & Compliance Engine

Agentic Workflow Runtime

AI Recommendation Engine

# Recommended Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js, React, Tailwind CSS, shadcn/ui, Framer Motion |
| Backend | FastAPI, Node.js, PostgreSQL, Redis |
| AI Orchestration | LangGraph, OpenAI Agents SDK, CrewAI |
| Workflow Runtime | Temporal.io |
| Observability | Grafana, Prometheus, OpenTelemetry, Loki |
| AI Observability | LangSmith, Helicone |
| Infrastructure | Docker, Kubernetes, AWS, Cloudflare |

# Final Platform Positioning

AIDOS becomes the governance and operational intelligence layer for enterprise AI-native delivery systems.

The platform combines:
• AI governance
• QA intelligence
• operational telemetry
• observability correlation
• delivery intelligence
• explainable AI
• governance-aware orchestration
• human-governed AI operations
• enterprise operational intelligence

Core positioning:
“The Governance & Operational Intelligence Layer for Enterprise AI-Native Delivery Systems.”